## Slide 1: Agile Method And The Scrum Approach
Steven Anderson

## Slide 2: Who Makes Up A Scrum Team?
Scrum Team
Project Owner: “Scrum.org (2022)”
Communicates with the client on behalf of the team and relays changes from the client to the team
Keeps teams in check and on time for goals
Makes sure the product backlog is implicit and systematized
Delegate responsibilities for the scrum team
Scrum Master: “Scrum.org (2022)”
Manage the daily Scrum meetings
Find ways to help their team to get past any issues they may have
Makes record of tasks to complete and tasks that are done
Provides training for the team and helps keep the team on goal
Help keep communication open between the team and the clients
Development Team: “Scrum.org (2022)”
Develops the product to the highest standards they can
Taking part in the scrum meetings to keep open communication and adapting their day to day plan to meet project requirements
Help other developers on the team if they are stuck or need coaching
Testers: “Scrum.org (2022)”
Work closely with the development team to make sure produced product is functional and ready
Make reports for the development team after testing to detail anything they find
Communicate with the scrum master and development team any issues they find in the project that might harm the quality of the final product

## Slide 3: SDLC
SDLC or Software development life cycle is best described as the process of producing software and the cooperation and cycles involved. “Synopsys (2022)”
  SDLC works in cycles called sprints
  Each sprint goes from planning to deployment and maintenance
  The stages in SDLC are: “Mike Berg, (2020)”
    Gather information from the client
      Making sure that the information about how the client wants the product is consistent and adjusting for alterations “Mike Berg, (2020)”
    Design and plan the next phase
      Design the code and plan for how it will be deployed and what tasks will be required “Mike Berg, (2020)”
    Code the product phase and test repeating as needed
      Writing the code without testing risks a product that launches broken
    Deploy new phase into the overall project and prep for the next sprint
      Deploy current sprint into the project and prepare for the next sprint or phase “Mike Berg, (2020)”

## Slide 4: Waterfall Method
Waterfall method is the more linear method to a project
It aims to have all planning for the whole project done before development and to do all development in one phase with testing then deploy
Phases in waterfall method:
  Gather requirements for the project from the client
  Design the project from start to finish
    Includes a physical design which lays out the code and a logical design which lays out the purposes of the code “ProjectManager.com, (2022)”
  Develop the project
    Stage where the development team uses what was designed in the previous phase to code the project and test it for completion “ProjectManager.com, (2022)”
  Verify with the client and maintain project
    Make sure the product being delivered is in line with what the client envisioned and then maintain the code “ProjectManager.com, (2022)”
    “Darcy DeClute, (2022)”

## Slide 5: Agile Method Differences
Agile methodology is more adaptable due to its increased phases and sprints
Can be adapted mid project should the client want to change requirements
Initial planning may change as project advances due to the different development phases
Works well with lengthy projects that are more complex
Overcomplicates smaller short run projects which can hamper the time
Has a less reliable turn around time since different phases may add to or subtract from the overall deployment schedule
Can adapt as new practices or requirements become known
  “Scrum.org, 2022)”
  “Darcy DeClute, (2022)”

## Slide 6: Which Should Be Used?
Determining which method fits a project best is determined by multiple factors
Factors that may make waterfall method the preferred method:
  Small short timeframe project
  Client knows exactly what they want in the project with no changes
  Project needs to be delivered by specific deployment date
  Have a team large enough to ensure turnaround time is met
  “Darcy DeClute, (2022)”
Factors that may make the agile approach the preferred method:
  Project is lengthy or complex
  Client wants to be able to modify project as it is developed
  Deployment window is more flexible
  Project is so big it requires multiple teams to produce
  “Darcy DeClute, (2022)”

## Slide 7: References
Image by starline on Freepik
Scrum.org, 2022, “Resources”, 12/2022, https://www.scrum.org/resources/
Synopsys, 2022, “Agile Software Development Life Cycle”, 12/2022, https://www.synopsys.com/glossary/what-is-agile-sdlc.html#:~:text=Agile%20SDLC%20methodology%20is%20based,last%20two%20to%20four%20weeks.
Mike Berg, 11/12/2020, “Software Development Life Cycle (SDLC)”, Techopedia, 12/2022, https://www.techopedia.com/definition/22193/software-development-life-cycle-sdlc
Project Manager.com, 2022, “Waterfall Method”, Project Manager, 12/2022, https://www.projectmanager.com/guides/waterfall-methodology
Darcy DeClute, 9/15/2022, “Agile vs. Waterfall: What’s the difference?”, TechTarget, 12/2022, https://www.theserverside.com/tip/Agile-vs-Waterfall-Whats-the-difference